DEPARTMENT OF TRANSPORTATION’S

REPORT TO THE LEGISLATURE

OF

THE STATE OF HAWAII

REQUIRED UNDER

SECTION 264-18, HAWAII REVISED STATUTES

ANNUAL REPORT:

“BIKEWAY PROJECTS AND EXPENDITURES”

FROM

ACT 222

SESSION LAWS OF HAWAII 1995

STATE OF HAWAII
DEPARTMENT OF TRANSPORTATION
DECEMBER 2012

DEPARTMENT OF TRANSPORTATION'S
REPORT TO THE LEGISLATURE

OF THE STATE OF HAWAII
REQUIRED UNDER
SECTION 264-18 HAWAII REVISED STATUTES
Annual report to the Hawaii Legislature on bikeway projects and expenditures

Introduction:

Section 264-18 Hawaii Revised Statutes requires the Department of Transportation to report annually on their bikeway projects and expenditures.  In addition, at least two percent of eligible federal funds shall be expended for bikeway projects.

There are three basic forms of bicycle facilities: shared use paths, bicycle lanes, and signed shared roadways.  Shared use paths create facilities for bicyclists and pedestrians that are separated from the motor vehicle roadway.  They are intended for use by non-motorized vehicles with the exception of emergency vehicles, maintenance vehicles, and motorized wheelchairs.  Bicycle lanes designate a section of roadway for use by bicyclists through signage, striping, and/or pavement markings.  On signed shared roadways, a street or highway designated as a preferred bicycle route, bicyclists either share the motor vehicle lane or travel on the shoulder.

Bikeway Projects and Expenditures:

A summary of bikeway projects and expenditures is illustrated below in Table 1: Bikeway Projects and Expenditures.  The amounts shown are federal and state funds obligated in Federal Fiscal Year 2011 (October 2010 - September 2011) for projects that had expenditures in Federal Fiscal Year 2012 (October 2011 – September 2012).  Table 1 lists three stand alone bikeway projects and one project improving bicycle conditions.  These projects include 21.75 miles of new bicycle facilities.

The Lydgate Park to Kapaa Bicycle and Pedestrian Path is part of a proposed 20 mile Lihue to Anahola coastal shared use path on the island of Kauai.  Construction of Phase A from Kuamoo Road to Papaloa Road continues and Phase B from the Waipouli Drainage Canal to Lihi Park started construction in June 2012.  Planning activities continue for the Nawiliwil to Ahukini, Ahukini to Lydgate Park, and Kealia to Ahahola sections.  As of November 2012, 8 miles of the path have been completed.  The Kuhio Highway Short Term Improvements Project that will include a shared bicycle and pedestrian lane on the Wailua Cane Haul Bridge is nearing completion of construction.  The Kaumualii Highway Widening Project from Anonui Street to the vicinity of Lihue Mill Bridge is progressing in construction and is tentatively scheduled for completion in February 2013.  This project will also contain facilities for bicyclists and pedestrians.

In addition to the shared use paths being developed on Kauai, the Leeward Bikeway on Oahu will feature similar accommodations for bicyclists and pedestrians.  The 13 mile Leeward Bikeway will begin at Waipio Point Access Road and end at Lualualei Naval Road.  It will be a key component in the development of an east – west bicycle commuter network.  Phase I of the path from the Hawaii Railway Society Train Station to Wapio Point Access Road is in the final stages of design and is working towards obtaining environmental clearance (i.e., Section 106 – National Historic Preservation Act).  Design activities for Phase II from the Hawaii Railway Society Train Station to Lualualei Naval Access Road are on-going.  The shoulder improvement project to enhance bicycling conditions on Kalaheo Avenue from Mokapu Boulevard to Kailua Road started construction in September 2012.

The upcoming Kahului Airport Access Road Project in Kahului, Maui is nearing completion of design and will provide shoulders for bicycle use.  The Honoapiilani Highway Realignment Project (Laihana Bypass) will provide bicycle facilities and construction is nearing completion for Phase 1A from the future Keawe Street Extension to Lahainaluna Road.  Phase 1B-1, from Lahainaluna Road to Hokiokio Place started construction in October 2010 and is on-going.  Phase 1B-2 from Hokiokio Place to Launiupoko is in the planning stage and Phase 1C from Keawe Street Extension to Kaanapali Connector Road is under design.

On the Island of Hawaii, design continues for the Queen Kaahumanu Widening - Phase 2, from  the vicinity of Kealakehe Parkway to Keahole Airport Road.  The Keaau Pahoa Shoulder Lane Conversion – Phase 1 from Keaau Bypass Road to the vicinity of Shower Drive opened bids in November 2012.  Design for Phase 2, in the vicinity of Shower Drive is on-going.  These projects will provide shoulders for bicycle use.

As noted by Table 1: Bikeway Projects and Expenditures, $7,911,652 of federal funds were allocated to establishing bikeways statewide. This accounts for 7.21% of federal money eligible for bikeway expenditures. The Hawaii Department of Transportation exceeds the requirement of spending two percent of federal eligible funds on bikeway projects.

Table 1: Bikeway Projects and Expenditures

| Project | Island | Phase* | Federal funds obligated | State highway funds | Miles |
| --- | --- | --- | --- | --- | --- |
| Leeward Bikeway Waipahu Depot Rd. to Lualualei | Oahu State | Des | $2,301,020 | $575,255 | 13.0 |
| Lydgate to Kapaa Bicycle & Pedestrian Path Phase B | Kauai County | Con | $5,015,631 | n/a | 0.65 |
| Nawiliwili to Ahukini Bicycle & Pedestrian Path | Kauai County | Des | $109,000 | n/a | 6.0 |
| Kalaheo Shoulder Improvements | C&C of Hon. | Con | $486,001 | n/a | 2.1 |
| TOTAL BIKEWAY EXPENDITURES |  |  | $7,911,652 | $575,255 |  |
| TOTAL ELIGIBLE FEDERAL FUNDS |  |  | $109,700,849 |  |  |
| PERCENT BIKEWAY EXPENDITURES |  |  | 7.21% |  |  |
| COMBINED STATE AND FEDERAL EXPENDITURES |  |  | $8,486,907 |  |

*Pln - Planning, ROW - Rights of Way, Des - Design, Con - Construction