SECTION 105 – CONTROL OF WORK

Make the following amendments to said Section:

(I)	Amend 105.01 – Authority to read as follows:

“105.01	Authority.

(A)	Authority of the Engineer.     The Engineer is the representative of the Director and has all the authority of the Director with respect to the contract.     The Engineer will make decisions on all questions that may arise regarding the contract,  such as,  but not limited to:

(1)	Interpretation of the contract documents.

(2)	Acceptability of the materials furnished and work performed.

(3)	Manner of performance and rate of progress of the work.

(4)	Acceptable fulfillment of the contract on the part of the Contractor.

(5)	Compensation under the contract.

The Engineer’s decisions on questions,  claims,  and disputes will be final and conclusive subject to Subsection 107.15 – Disputes and Claims.

The Engineer may delegate specific authority to act for the Engineer to a specific person or persons.     Such delegation of authority shall be established in writing and shall become effective upon delivery to the Contractor.

(B)	Authority of the Inspectors.     Inspectors,  as a representative of the Engineer or other agencies,  will inspect the work done and materials furnished.     Such inspection may extend to the preparation,  fabrication or manufacture of the materials to be used.     The Inspector does not have authority vested in the Engineer unless specifically delegated in writing.     The Inspector may not alter or waive the provisions of the contract,  issue instructions contrary to the contract,  or act as agent or representative of the Contractor.

Failure of an Inspector at any time to reject non-conforming work shall not be considered a waiver of the State’s right to require work in strict conformity with the contract documents as a condition of final acceptance.

(C)	Authority of the Consultant and Construction Management.     The State may engage consultants and construction managements to perform duties in connection with the work.     Unless otherwise specified in writing to the Contractor,  such retained consultants and construction managements shall have no greater authority than an Inspector.”

105.01

(II)	Amend Subsection 105.08 (A) - Furnishing Drawings and Special Provisions to read as follows:

“(A)	Furnishing Drawings and Special Provisions.     The State will furnish the Contractor 12 sets of the project plans and special provisions.     The project plans furnished will be the same size as that issued for bidding purposes except as noted in Section 648 – Field-Posted Drawings.     The Contractor shall have and maintain at least one set of plans and specifications on the work site,  at all times.”

(III)	Amend Subsection 105.14(D) – No Designated Storage Area from lines 421 to 432 to read as follows:

“(D)	No Designated Storage Area.     If no storage area is designated within the contract documents,  materials and equipment may be stored anywhere within the State highway right-of-way,  provided such storage and access to and from such site,  within the sole discretion of the Engineer,  does not create a public or traffic hazard or an impediment to the movement of traffic.”

(IV)	Amend 105.16(A) – Subcontract Requirements by adding the following paragraph after line 483:

The 'Specialty Items' of work for this project are as follows:

Section              Description

No.

312	Contract Item No. 312.0100 under Section 312 – Hot Mix Glassphalt Base Course

401	Contract Item No. 401.0100 under Section 401 – Hot Mix Asphalt Pavement

606	All Contract Items under Section 606 - Guardrail

622	All Contract Items under Section 622 – Roadway and Sign Lighting System

623	All Contract Items under Section 623 - Traffic Signal System

629	All Contract Items under Section 629 - Pavement Markings

630	All Contract Items under Section 630 - Traffic Control Guide Signs

631	All Contract Items under Section 631 - Traffic Control Regulatory,  Warning,  and Miscellaneous Signs

632	All Contract Items under Section 632 - Markers

645	Contract Item No. 645.0100 under Section 645 – Work Zone Traffic Control”

(V)	Amend Subsection 105.16(B) – Substituting Subcontractors by revising the second sentence from line 490 to line 493 to read:

“Contractors may enter into subcontracts only with subcontractors listed in the proposal or with non-listed joint contractors/subcontractors permitted under Subsection 102.06 – Preparation of Proposal.”

## END OF SECTION 105