Amend Section 621 - Traffic Control Signs to read as follows:

“SECTION 621A - TRAFFIC CONTROL GUIDE SIGNS

621A.01	Description.     This section describes furnishing and installing guide signs,  sign structures,  overhead signs,  and foundations.

Guide signs include freeway,  expressway,  destination,  street name signs,  and route markers.

621A.02	Materials.

## Structural Concrete	601

Zinc Paints					708.02

Dark Green Enamel Paint			708.03

Paint Thinner					708.04

Signs							712.20

Sign Posts					713.11

Fasteners for Signs	713.12

Ground Mounted Destination and Expressway Sign Supports	713.13

Overhead Expressway Sign Supports	713.14

Certification and Mill Test Reports for overhead sign support materials shall be submitted with the following information:

(1)		List of component parts showing:

(a)	Description of each part,

(b)	Source of fabrication of material (including ASTM numbers where applicable) and

(c)	Certificate of compliance to the material specification.

(2)		Complete and detailed engineering computations accompanying shop drawings that justify selection of dimensions and materials.     Certify computations and drawings by structural engineer licensed in Sate of Hawaii.

(3)		Copy of Mill Test Report for structural members (posts and beams) including physical and chemical descriptions of material incorporated.

Retroreflective sheeting shall conform to ASTM D 4956 or as amended in accordance with Subsection 712.20.

621A.03	Construction Requirements.

(A)		Destination and Expressway Sign Supports.

(1)	Alternate Designs.  Conform alternate designs for overhead expressway sign supports of either steel or aluminum to the following by:

(a)	Making similar in appearance and construction detail to those shown in contract documents;

(b)	Employing most current AASHTO Publication "Standard Specifications for Structural Supports for Highway Signs, Luminaires and Traffic Signals".     Base design on wind speed, 50-year mean recurrence interval, of 80 miles per hour.     Set wind pressure not less than 30 pounds per square foot;

(c)	Not changing foundations or other anchorages, including anchor bolt details;

(d)	Designing load carrying capacities at least equal to those shown in contract; documents and

(e)	Providing vandal resistance similar or at least equal to those shown in contract documents.

Submit shop drawings,  specifications,  and structural calculations for alternate designs of overhead sign supports to Engineer for acceptance within 60 calendar days after Notice to Proceed.     Stamp and sign drawings and structural calculations by structural engineer licensed in State of Hawaii.     Identify on drawings ASTM designated alloy and temper materials.     When using stock or standard items, catalog cuts may be submitted instead of shop drawings.

(2)	Shop Drawings.     Submit shop drawings for acceptance before assembling,  in accordance with Section 501 - Steel Structures.

(3)	Welds.     Make welds continuous in accodance with Section 501 - Steel Structures.

Extend weld metal at transverse joints to sleeve,  making sleeve an integral part of joint.     Make longitudinal welds by submerged arc process.       Grind welds,  flush with base material.

(4)	Zinc-Coating.     Hot-dip zinc-coat exposed surfaces including inner portion of tubular posts and arms after fabrication.     Hot-dip zinc-coat upper 10-1/4 inches of anchor bolts.     Conform zinc-coating shall to Subsection 501.03(G)  -  Zinc-Coating.

(5)	Painting.     Paint ground mounted destination and expressway sign supports and overhead expressway sign posts,  crossarms and panel frames at work site after proper preparation of zinc-coated surfaces,  in accordance with Subsection 501.03  -  Painting.     Alternatively,  include one prime coat of zinc-dust zinc-oxide primer followed by two coats of dark green enamel paint.

Conform aluminum sign supports to Subsection 713.14(B) - Aluminum Supports.

(6)	Miscellaneous Destination Sign Posts.     Furnish and install zinc-coated steel posts,  flanged channel posts,  or 12 or 14 gage square tube posts.

(B)		Exit Number Panel Mounting.     Submit specifications and shop drawings of exit number panel mounting and support attachments to expressway signs.     Submit specifications and shop drawings to Engineer for acceptance before 20 calendar days after notice to proceed date.

Specify and identify materials used in shop drawings in accordance with ASTM standards.     Submit catalog cuts instead of shop drawings when using stock or standard items.

Relocate or furnish and install exit number panel mounting and support attachments to right or left edge of expressway or destination signs.

(C)	Destination And Expressway Signs.

(1)	Shop Drawings.     Submit shop drawings of destination and expressway signs.

(2)	Assembly.     Assemble and check panels in shop for straightness,  alignment,  and dimensions.     Correct deviations from contract documents.

(3)	Installation.     Install sign panels carefully and securely.     Replace chipped or bent signs.

(D)	Splicing of Reflective Sheeting Material.     Do not splice legends when using reflecting material as background for signs with sheet aluminum backing.     Make reflecting material one piece whenever the sign dimensions are 4 feet by 6 feet or less.

(E)	Labeling of Signs.     Label back of each new sign with legible block print,  1-inch high numbers using black permanent felt-tipped marker and the following information:

(1)	Route Number,

(2)	Mile Post (same as existing sign),  and

(3)	Date sign installed.

(F)		Sign Lighting System.      Conform sign lighting systems in accordance with Section 622 - Roadway Lighting System.

(G)		Refurbishing Sign Panel.     Complete each sign panel within one working day.     Exception to this requirement will be contingent upon safety considerations,  equipment,  and provisions for protection of public and acceptance of the Engineer.

(1)	Shop Drawings.     Submit shop drawings at least 10 working days before doing work for refurbishing sign panels

(2)	Overlay Panels.     Refurbish signs with overlay panels.     Conform messages,  shields,  arrows,  and borders to the latest edition and amendments of 'Manual on Uniform Traffic Control Devices' (MUTCD),  and as specified herein.

Reflectorize overlay panels of aluminum sheets in accordance with Subsection 712.20 - Signs.     Reflectorize messages,  arrows,  and border with Type III or IV retroreflective sheeting or acrylic plastic reflex reflectors.     Reflectorize shield symbol with Type III or IV retroreflective sheeting.     Conform aluminum sheet with ASTM B 209 / B 209M, alloy 6061-T6 flat sheet, and make sheet minimum 0.1-inch thick.

Verify sizes of sign panels and sizes, shape and format of letters,  numerals,  symbols,  and borders before fabrication.     Inform Engineer immediately of discrepancies.     Correct discrepancies.     Submit final design of sign for acceptance before fabrication.

Fabricate and install overlay panels in accordance with manufacturer's instructions and as specified by Engineer.     Submit splices for acceptance before fabrication.

Remove existing letters,  numerals,  symbols,  and borders.     Clean and prepare sign panel for overlaying,  as recommended by panel manufacturer and as accepted by Engineer.

The Contractor may install prefabricated overlay panels with existing sign panel remaining in place as accepted by Engineer.      Protect and restore damages to public property including vehicles in accordance with Subsection 107.16 – Protection of Persons and Property.

(H)		Removal of Existing Signs.     Remove,  clean,  and store expressway and destination signs that will not be used in project.     The contract documents will determine which items are for disposal or storage.     The disposed signs will become the property of the Contractor.

(I)	Street Name Sign on Traffic Signal Mast Arm.     Install signs on mast arm with brackets.

621A.04	Method of Measurement.

(1)	The Engineer will measure panel per square foot in accordance with the contract documents.

(2)	The Engineer will measure galvanized steel post per linear foot in accordance with the contract documents.

(3)	Other posts,  route markers,  and signs will be paid on a lump sum basis.     Measurement for payment will not apply.

621A.05	Basis of Payment.     The Engineer will pay for the accepted pay items listed below at the contract price per pay unit,  as shown in the proposal schedule..     Payment will be full compensation for the work prescribed in this section and the contract documents.

The Engineer will pay for each of the following pay items when included in the proposal schedule:

Pay Item	Pay Unit

Panel for _________	Square Foot

The Engineer will pay for:

(1)	80 percent of the contract bid price upon completion of furnishing and installing a complete sign panel

(2)	20 percent of the contract bid price upon completion of labeling the sign panel.

Galvanized Steel Post (_______________) for

# Ground Mounted Destination and Expressway Sign	Linear Foot

The Engineer will pay for:

(1)	40 percent of the contract bid price upon completion of furnishing the galvanized steel post

(2)	60 percent of the contract bid price upon completion of installing the galvanized steel post.

_________ Post for _________	Lump Sum

Type _____ Post and Arms for _________	Lump Sum

Type _____ Route Marker Assembly	Lump Sum

Directional Sign Post	Lump Sum

Type _____ Footing for _____ Sign	Lump Sum

# Street Name Sign	Lump Sum

Street Name Sign on Traffic Signal Mast Arm	Lump Sum

Relocation of Existing ____________________	Lump Sum

4.00 lbs/ft.  Flanged Channel Post for Destination Sign	Lump Sum

2.50 Inch Galvanized Square Tube Post for Destination Sign	Lump Sum

## Breakaway Steel Post ____________________ and Foundation for

# Ground Mounted Destination Sign	Lump Sum

Replacement of Existing Sign Panel with

# New Destination Sign Panel	Lump Sum

Overlay Panel for _________________________	Lump Sum

Removing,  Storing,  and Installing Existing ______________

# Onto Overhead Sign Structure	Lump Sum

Overhead Sign Supports and Foundation at _____________	Lump Sum

The Engineer will pay:

(A)	Excavation for footing under Section 206 - Structure or Trench Excavation and Backfill.

(B)	Concrete in footings under Section 503 - Concrete Structures.

(C)	Reinforcing steel under Section 602 - Reinforcing Steel.

The Engineer will pay for the accepted quantities of additional contract items required for alternate design at the contract unit price per pay units, as specified in contract change order.     Payment will be full compensation for furnishing all labor, materials, tools, equipment, and incidentals necessary to complete work, including additional labor,  materials,  tools,  equipment,  and other incidentals that might become necessary to complete alternate design work.

# END OF SECTION 621A