**SECTION 640 — LINED DRAINAGE DITCH AND CONCRETE SPILLWAYS**

Make the following amendments to said Section:

1. Amend **640.04 - Measurement** lines 36 to 41 to read as follows:

**"640.04 Measurement.**  The Engineer will measure spillway and lined drainage ditch per linear foot in accordance with the contract documents."

1. Amend **640.05 - Payment** lines 46 to 69 to read as follows:

**"640.05 Payment.** The Engineer will pay for the accepted pay item listed below at contract price per pay unit, as shown in the proposal schedule. Payment will be full compensation for the work prescribed in this section and the contract documents.

 The Engineer will pay for the following pay item when included in the proposal schedule:

 **Pay Item Pay Unit**

 Spillway Linear Foot

**(1)** 80% of the contract bid price upon completion of inspection by Engineer of reinforcing steel and prepared surface, and placing of concrete.

**(2)** 20% of the contract bid price upon completion of testing of material and found acceptable, and upon clean up and restoration of the area.

 Lined Drainage Ditch Linear Foot

**(1)** 80% of the contract bid price upon completion of inspection by Engineer of reinforcing steel and prepared surface, and placing of concrete.

**(2)** 20% of the contract bid price upon completion of testing of material and found acceptable, and upon clean up and restoration of the area."

**END OF SECTION 640**