DEPARTMENT OF TRANSPORTATION'S
REPORT TO LEGISLATURE
OF
THE STATE OF HAWAII
REQUIRED UNDER
SECTION 264-18 HAWAII REVISED STATUTES

ANNUAL REPORT: "BIKEWAY PROJECTS AND
EXPENDITURES"

FROM

ACT 222

SESSION LAWS OF HAWAII 1995

STATE OF HAWAII
DEPARTMENT OF TRANSPORTATION
DECEMBER 2014

DEPARTMENT OF TRANSPORTATION'S
REPORT TO THE LEGISLATURE

OF THE STATE OF HAWAII
REQUIRED UNDER
SECTION 264-18 HAWAII REVISED STATUTES
Annual report to the Hawaii Legislature on bikeway projects and expenditures

Introduction:

Section 264-18 Hawaii Revised Statutes requires the Department of Transportation to report annually on their bikeway projects and expenditures.  In addition, at least two percent of eligible federal funds shall be expended for bikeway projects.

There are three basic forms of bicycle facilities: shared use paths, bicycle lanes, and signed shared roadways.  Shared use paths create facilities for bicyclists and pedestrians that are separated from the motor vehicle roadway.  They are intended for use by non-motorized vehicles with the exception of emergency vehicles, maintenance vehicles, and motorized wheelchairs.  Bicycle lanes designate a section of roadway for use by bicyclists through signage, striping, and/or pavement markings.  On signed shared roadways, a street or highway designated as a preferred bicycle route, bicyclists either share the motor vehicle lane or travel on the shoulder.

Bikeway Projects and Expenditures:

A summary of bikeway projects and expenditures is illustrated below in Table 1: Bikeway Projects and Expenditures.  The amounts shown are federal and state funds obligated in Federal Fiscal Year 2013 (October 2012 - September 2013) for projects that had expenditures in Federal Fiscal Year 2014 (October 2013 – September 2014).  Table 1 lists three stand alone bikeway projects and five projects improving bicycle conditions.  These projects include 10.0 miles of new bicycle facilities.

On the island of Kauai, the Lydgate Park to Kapaa Bicycle and Pedestrian Path is part of a proposed 20 mile Lihue to Anahola coastal shared use path on the island of Kauai.  Construction of Phase A from Kuamoo Road to Papaloa Road, and Phase B from the Waipouli Drainage Canal to Lihi Park have been completed.  Planning, right of way, and design activities continue for Phases C and D from Papaloa Road near the Coconut Marketplace to the bridge crossing Uhelekawawa Canal at Kuhio Highway, as well as for the Nawiliwili to Ahukini, Ahukini to Lydgate Park, and Kealia to Anahola sections.  As of November 2014, 9 miles of the path have been completed.  Also in Lihue, bike lanes will be installed along Hardy Street between Kuhio Highway and Rice Street as part of the Hardy Street Safety Improvements project that is under construction and expected to be completed in Fall 2015.

On the island of Oahu, the Leeward Bikeway will feature a 13 mile shared use path for bicyclists and pedestrians from the vicinity of Waipio Point Access Road to Lualualei Naval Road.  It will be a key component in the development of an east – west bicycle commuter network.  Phase I of the path from the Hawaii Railway Society Train Station to Waipio Point Access Road is in the final stages of design and is working towards obtaining environmental clearance (i.e., Section 106 – National Historic Preservation Act).  Design activities for Phase II from the Hawaii Railway Society Train Station to Lualualei Naval Access Road are on-going.  Construction of a portion of the Leeward Bikeway shared use path within the limits of the Farrington Highway Intersection Improvements at Nanakuli Avenue and Haleakala Avenue is under construction and expected to be completed by May 2016.  Also on Oahu, widened shoulders on Kamehameha Highway will be provided in some areas between Kipapa Bridge and Lanikuhana Avenue as part of a resurfacing project that is under construction and expected to be completed by July 2016.  Additionally, bike lanes or sharrows on portions of Diamond Head Road, Monsarrat Avenue, Makapuu Avenue and 18th Avenue are expected to be installed by February 2015, and another project that will provide bike lanes or sharrows on Hamakua Drive from Kailua Road to Keolu Drive is in design.

On the island of Maui, the Kahului Airport Access Road project from Puunene Avenue to Hana Highway, which will provide shoulders for bicycle use, is under construction and expected to be completed in February 2015.  The Honoapiilani Highway Realignment Project (Lahaina Bypass) will also provide bicycle facilities.  Construction of phase 1A from the future Keawe Street Extension to Lahainaluna Road, and phase 1B-1 from Lahainaluna Road to Hokiokio Place has been completed.  Phase 1B-2 from Hokiokio Place to Launiupoko is in the planning stage and Phase 1C from Keawe Street Extension to Kaanapali Connector Road is in design.

On the island of Hawaii, design continues for Queen Kaahumanu Widening - Phase 2, from the vicinity of Kealakehe Parkway to Keahole Airport Road.  The Keaau Pahoa Shoulder Lane Conversion – Phase 1 from Keaau Bypass Road to the vicinity of Shower Drive is under construction and expected to be completed in April 2015.  Design for Phase 2, in the vicinity of Shower Drive is on-going.  Kaiminani Drive Roadway Improvements, Ahiahi Street to Vicinity of Ane Keohokalole Highway is under construction and expected to be completed in September 2016.  These projects will provide shoulders for bicycle use.

As noted by Table 1: Bikeway Projects and Expenditures, $3,708,112 of federal funds were allocated to establishing bikeways statewide.  This accounts for 2.85% of federal money eligible for bikeway expenditures. The Hawaii Department of Transportation exceeds the requirement of spending two percent of federal eligible funds on bikeway projects.

Table 1: Bikeway Projects and Expenditures

| Project | Island | Phase* | Federal funds obligated | State highway funds | Miles |
| --- | --- | --- | --- | --- | --- |
| Lydgate to Kapaa Bicycle & Pedestrian Path Phases A&B | Kauai County | Pln, ROW, Con | $900,000 | n/a | 1.6 |
| Hardy Street Safety Improvements | Kauai County | Pln, Con | $440,000 | n/a | 0.7 |
| Farrington Highway Intersection Improvements at Nanakuli Avenue and Haleakala Avenue | Oahu State | Con | $248,000 | $62,000 | 0.4 |
| Kamehameha Highway Resurfacing, Vicinity of Ka Uka Boulevard to Vicinity of Waihau Street | Oahu State | Con | $292,800 | $73,200 | 1.0 |
| Hamakua Drive Bikeway Improvements | C&C of Hon. | Pln | $92,000 | n/a | 0.8 |
| Diamond Head Road/Monsarrat Avenue/Makapuu Avenue/18th Avenue Bikeway Improvements | C&C of Hon. | Con | $535,312 | n/a | 3.7 |
| Kaiminani Drive Roadway Improvements, Ahiahi Street to Vicinity of Ane Keohokalole Highway | Hawaii County | Con | $1,200,000 | n/a | 1.8 |
| TOTAL BIKEWAY EXPENDITURES |  |  | $3,708,112 | $135,200 |  |
| TOTAL ELIGIBLE FEDERAL FUNDS |  |  | $130,223,156 |  |  |
| PERCENT BIKEWAY EXPENDITURES |  |  | 2.85% |  |  |
| COMBINED STATE AND FEDERAL EXPENDITURES |  |  | $3,843,312 |  |

*Pln - Planning, ROW - Right of Way, Des - Design, Con - Construction