DEPARTMENT OF TRANSPORTATION'S
REPORT TO LEGISLATURE
OF
THE STATE OF HAWAII
REQUIRED UNDER
SECTION 291C-3, HAWAII REVISED STATUTES

ANNUAL REPORT: "SAFE ROUTES TO SCHOOL"

FROM ACT 317

SESSION LAWS OF HAWAII 2012

STATE OF HAWAII
DEPARTMENT OF TRANSPORTATION
DECEMBER 2014

DEPARTMENT OF TRANSPORTATION'S
REPORT TO THE LEGISLATURE

OF THE STATE OF HAWAII

REQUIRED UNDER

SECTION 291C-3 HAWAII REVISED STATUTES

Annual report to the Hawaii Legislature on the Safe Routes to School Program

Introduction:

Section 291C-3 Hawaii Revised Statutes requires the Department of Transportation (DOT) to report annually on the status and progress of the safe routes to school (SRTS) program.

The federal SRTS program was created by Section 1404 of the Safe, Accountable, Flexible, Efficient Transportation Equity Act: A Legacy for Users (SAFETEA-LU) in 2005 and is a federally-funded program administered by the DOT.  It is designed to encourage elementary and middle school aged children to be physically active; make walking and bicycling to school a safe, routine activity; and facilitate planning, development, and implementation of projects and activities that will improve safety and reduce traffic, fuel consumption, and air pollution in the vicinity of schools.

Act 317 signed into law on July 10, 2012 created county-level SRTS programs and established a state SRTS program special fund.  A surcharge fee from moving violations is deposited into the SRTS program special fund.  The DOT is responsible for managing and distributing funds in the SRTS program special fund.

SRTS Federal Program:

A summary of new SRTS non-infrastructure and infrastructure projects that were awarded during the third round of Call for Applications is shown in the attached Table 1 and Table 2, respectively.  All non-infrastructure SRTS projects are currently ongoing and the infrastructure projects are in the design phase.  The amounts shown are the amount of federal funds awarded and may not reflect the actual cost of each project.

Construction has been completed for the Princess Nahienaena Elementary School SRTS project, which consisted of pedestrian improvements at the Niheu Street/Kumukahi Street intersection and Lahainaluna Road/Kuialua Street intersection, and relocation of various signs along Lahainaluna Road near Kuialua Street.

The Kamalii Elementary School SRTS project is currently under construction.  This project will construct an upper Keonekai corridor crosswalk and sidewalks, and install speed radar feedback signs on roads approaching the school.

Two presentations of the SRTS National Course were offered on Oahu in October 2014, and SRTS informational workshops should be offered on the neighbor islands before the end of the school year.  The purpose of these workshops is to inform the public about the SRTS program and requirements of SRTS federal grants.

A fourth round of Call for Applications is anticipated to follow SRTS informational workshops on the neighbor islands with the possibility of awarding approximately $4 million remaining in SRTS federal funds obtained under SAFETEA-LU.

SRTS Program Special Fund:

Chapter 19-109 of the Hawaii Administrative Rules (HAR) entitled “Safe Routes to School Program Special Fund” was adopted and can be viewed at http://hidot.hawaii.gov/highways/files/2014/03/Chapter-19-109-HAR-Standard-final-Signed.pdf.

In accordance with Chapter 19-109 HAR, $94,329 was distributed to the County of Hawaii and $86,463 was distributed to the County of Kauai in June 2014.  A transfer to the City and County of Honolulu in the amount of $317,801 is currently being processed, and $101,406 will be distributed to the County of Maui once they are set up to receive these funds  Counties shall use these funds to administer county-level SRTS programs.  A SRTS National Course Instructor training was offered to county-level SRTS coordinators in October 2014.

| Table 1: SRTS Federal Program Non-Infrastructure Awards |
| --- |
| Date | Project Title | Awardee | Description of Project | Amount Awarded |
| 4/10/14 | Fern Elementary School SRTS | Michaels Community Services Corporation dba Better Tomorrows | pedestrian and bicycle safety education, a walking school bus program, school meetings and flyers to educate parents and neighbors at Fern Elementary School; and a media campaign of 30-second radio spots written and recorded by students | $46,933 |
| 4/10/14 | Putting Our Plans to Work | PATH – Peoples Advocacy for Trails Hawaii | bicycle education at West Hawaii Explorations Academy; pedestrian education, bicycle education and sign waving at Keonepoko Elementary School; and new walking school bus routes at Waimea Elementary School and Waikoloa Elementary School | $20,094 |
| 4/10/14 | Get Fit Kauai SRTS | University of Hawaii at Manoa Office of Public Health Studies | bicycle education at Kapaa Elementary School and King Kaumualii Elementary School, and a comprehensive media plan that will include print and radio | $24,630 |

| Table 2: SRTS Federal Program Infrastructure Awards |
| --- |
| Date | Project Title | Awardee | Description of Project | Amount Awarded |
| 4/10/14 | Island-Wide Rectangular Rapid Flashing Beacon (RRFB) Crosswalks and Sidewalk Improvements | County of Kauai | install RRFB systems near Kalaheo Elementary School, Kekaha Elementary School and Kapaa Middle School; and new sidewalk along the east side of Alae Road from Kaumualii Highway to Iwipolena Street near Kekaha Elementary School | $251,500 |
| 4/10/14 | King Kaumualii School SRTS Phase 1 | County of Kauai | install RRFB systems at two existing school crosswalks on Hanamaulu Road; new sidewalk along Hoohana Street from Laukona Street to Akuili Street, Akuili Street from Hoohana Street to Hanamaulu Road, and the north side of Hanamaulu Road from King Kaumualii Elementary to Hanamaulu Place; a new median on Hanamaulu Road at the school entrance; and a striped crosswalk at the school exit | $416,540 |
| 4/10/14 | Koloa Safe Routes Phase 2 | County of Kauai | replace the existing sidewalk on Poipu Road fronting Koloa Elementary School; construct new sidewalk on the east side of Poipu Road from Waikomo Road to Blakes Lane; extend the existing sidewalk on Paanau Road west to Hikina Road; and extend existing bike lanes on Poipu Road from Koloa Road to Waikomo Road, and from Blakes Lane approximately 1000 feet south | $490,875 |
| 4/10/14 | Paia School Frontage Improvements | County of Maui | construct new sidewalk along the south side of Baldwin Avenue from Anohou Street to Paia Gym, and the frontage of Paia School; provide new sidewalk from the alleyway off the Haawina Street and Palekana Street intersection within Skill Village to the existing Paia Gym parking lot | $502,443 |
| 4/10/14 | Paia School Sidewalk Improvements | County of Maui | replace and widen the existing sidewalk from Paia Gym to Paia School | $455,495 |